## Slide 1: Testing Process

## Slide 2: Testing
Testing only reveals the presence of defects
Does not identify nature and location of defects
Identifying & removing the defect => role of debugging and rework
Preparing test cases, performing testing, defects identification & removal all consume effort
Overall testing becomes very expensive : 30-50% development cost

## Slide 3: Testing…
Multiple levels of testing are done in a project
At each level, for each SUT, test cases have to be designed and then executed
Overall, testing is very complex in a project and has to be done well
Testing process at a high level has: test planning, test case design, and test execution

## Slide 4: Test Plan
Testing usually starts with test plan and ends with acceptance testing
Test plan is a general document that defines the scope and approach for testing for the whole project
Inputs are SRS, project plan, design
Test plan identifies what levels of testing will be done, what units will be tested, etc in the project

## Slide 5: Test Plan…
Test plan usually contains
  Test unit specs: what units need to be tested separately
  Features to be tested: these may include functionality, performance, usability,…
  Approach: criteria to be used, when to stop, how to evaluate, etc
  Test deliverables
  Schedule and task allocation

## Slide 6: Test case Design
Test plan focuses on testing a project; does not focus on details of testing a SUT
Test case design has to be done separately for each SUT
Based on the plan (approach, features,..) test cases are determined for a unit
Expected outcome also needs to be specified for each test case

## Slide 7: Test case design…
Together the set of test cases should detect most of the defects
Would like the set of test cases to detect any defects, if it exists
Would also like set of test cases to be small - each test case consumes effort
Determining a reasonable set of test case is the most challenging task of testing

## Slide 8: Test case design
The effectiveness and cost of testing depends on the set of test cases
Q: How to determine if a set of test cases is good? I.e. the set will detect most of the defects, and a smaller set cannot catch these defects
No easy way to determine goodness; usually the set of test cases is reviewed by experts
This requires test cases be specified before testing – a key reason for having test case specs
Test case specs are essentially a table

## Slide 9: Test case specifications
Seq.No
Condition
to be tested
Test Data
Expected
result
successful

## Slide 10: Test case specifications…
So for each testing, test case specs are developed, reviewed, and executed
Preparing test case specifications is challenging and time consuming
  Test case criteria can be used
  Special cases and scenarios may be used
Once specified, the execution and checking of outputs may be automated through scripts
  Desired if repeated testing is needed
  Regularly done in large projects

## Slide 11: Test case execution
Executing test cases may require drivers or stubs to be written; some tests can be auto, others manual
  A separate test procedure document may be prepared
Test summary report is often an output – gives a summary of test cases executed, effort, defects found, etc
Monitoring of testing effort is important to ensure that sufficient time is spent
Computer time also is an indicator of how testing is proceeding

## Slide 12: Defect logging and tracking
A large software may have thousands of defects, found by many different people
Often person who fixes (usually the coder) is different from who finds
Due to large scope, reporting and fixing of defects cannot be done informally
Defects found are usually logged in a defect tracking system and then tracked to closure
Defect logging and tracking is one of the best practices in industry

## Slide 13: Defect logging…
A defect in a software project has a life cycle of its own, like
  Found by someone, sometime and logged along with info about it (submitted)
  Job of fixing is assigned; person debugs and then fixes (fixed)
  The manager or the submitter verifies that the defect is indeed fixed (closed)
More elaborate life cycles possible

## Slide 14: Defect logging…

## Slide 15: Defect logging…
During the life cycle, info about defect is logged at diff stages to help debug as well as analysis
Defects generally categorized into a few types, and type of defects is recorded
  ODC (orthogonal defect classification) is one classification
  Some std categories: Logic, standards, UI, interface, performance, documentation,..

## Slide 16: Defect logging…
Severity of defects in terms of its impact on sw is also recorded
Severity useful for prioritization of fixing
One categorization
  Critical: Show stopper
  Major: Has a large impact
  Minor: An isolated defect
  Cosmetic: No impact on functionality

## Slide 17: Defect logging…
Ideally, all defects should be closed
Sometimes, organizations release software with known defects (hopefully of lower severity only)
Organizations have standards for when a product may be released
Defect log may be used to track the trend of how defect arrival and fixing is happening